Sprint Review Documentation – Inkrement 2

Date: 13.12.2023

Team Members Present: Muazzam Bin Aqeel

Ruth Jesulayomi Mautin Amosu

Aida Zhumiyeva

Keti Hazbiu

Citlalin Reyes Soto

Ebtehal Aldheeshy

Cosmin C. Andronescu

Wesley Dos Santos Barisch

**1. Overview of Sprint Goals:**

Complete parent board class

The parent board is the most important interface in Scrummy and it needs to be finished for completion of the project.

**2. Accomplished goals:**

Various functionalities related to the parent board and the user authentication have been worked on and finished this sprint.

**3. Task Progress:**

Tasks Completed:

* Parent Board – Sprint(Retrieval of Tasks from the dabatase)
* Update – Sprint.ui(Design Format)
* Structure of the QT-Test Class
* Confluence. UI(Design-Wireframe)
* Test Case – Window’s Visibility Test
* User Data Retrieval
* Prepared statements for task fetching
* Team Member-Project selection functionality
* Add Teams tab on parentboard
* User Story 57
* User Story 141

**4. Blockers and Dependencies:**

Blockers Faced:

* Seminar deadlines for some team members
* QT familiarization for database team

**5. Next Sprint Goals:**

Start testing of all parent board functionalities

The parent board is almost at the finished state, testing will start this sprint to find bugs and unwanted behaviour.

User permission implementation

Using the role attribute, some functionalities and interfaces should differ for team members and project managers.

Date of Document Preparation:

13.12.2023 to 14.12.2023