Sprint Review Documentation – Inkrement 2

Date: 29.11.2023

Team Members Present: Muazzam Bin Aqeel

Ruth Jesulayomi Mautin Amosu

Aida Zhumiyeva

Keti Hazbiu

Citlalin Reyes Soto

Ebtehal Aldheeshy

Cosmin C. Andronescu

Wesley Dos Santos Barisch

**1. Overview of Sprint Goals:**

This the prepared statements should be top priority for workflow and implementation.

Areas for Improvement:

If possible, adding more detailed comments would be better.

Start the retro by also talking about the previous points/new updates that have been made.

Communication has gotten better, but there's still more room for improvement.

**2. Accomplished goals:**

Tabs of parent board almost finished. Data fetching for Sprints, User and Tasks works with functions of the program.

All the prepared statements are done.

**3. Task Progress:**

Tasks Completed:

* Create backlog management interface
* Prepared statements for sprint creation
* Develop Admin login back-end with database integration
* Parent Board – Backlog
* MYSQL – Database Backup
* Develop secure login system with password encryption
* Project editing and delete functionality

**4. Blockers and Dependencies:**

Blockers Faced:

* User-Flow graphical form needed
* More detailed description

**5. Next Sprint Goals:**

Complete parent board class

The parent board is the most important interface in Scrummy and it needs to be finished for completion of the project.

Date of Document Preparation:

06.12.2023 to 07.12.2023